OpsLens AI

Operational Intelligence Copilot

Full System Architecture, API Design, Database Schema & Implementation Guide

Version:  1.0 – MVP Blueprint

Date:  March 2026

Status:  Technical Specification

Stack:  FastAPI · Next.js · PostgreSQL · Qdrant · LangChain · Airbyte · Docker

# Table of Contents

1.  Executive Summary

2.  System Architecture Overview

3.  Layer 1 – Data Understanding

4.  Layer 2 – Intelligence Engine

5.  Layer 3 – Business UX

6.  API Design

7.  Database Schema

8.  Repository Structure

9.  Implementation Roadmap

10.  Sample Code

11.  Deployment Architecture

12.  Security & Scalability

# 1. Executive Summary

OpsLens AI is a production-grade SaaS Operational Intelligence Copilot designed to connect a company's internal tools, ingest and understand their data, and surface actionable insights through AI-powered interfaces. The system eliminates the need for engineers and analysts to manually query databases or sift through Slack threads to diagnose incidents, track trends, or answer operational questions.

The architecture follows a strict three-layer model separating concerns cleanly: data ingestion and normalisation (Layer 1), AI intelligence and reasoning (Layer 2), and business-facing user experience (Layer 3). This separation enables independent scaling, modular feature development, and clear ownership boundaries across teams.

MVP Scope: Slack, Jira, and Google Drive integrations with RAG chat, insight generation, a live dashboard, and proactive Slack/email alerts.

| Capability | Technology | Purpose |
| --- | --- | --- |
| Data Ingestion | Airbyte | Sync data from SaaS tools on schedule |
| Processing | Python workers | Normalize, chunk, embed documents |
| Structured Store | PostgreSQL | Metadata, users, tenants, audit logs |
| Vector Store | Qdrant | Semantic search over chunked documents |
| AI / RAG | LangChain + GPT-4 | Question answering & insight generation |
| Backend API | FastAPI | REST + WebSocket API for all clients |
| Frontend | Next.js 14 | Chat UI, dashboard, alerts management |
| Deployment | Docker + AWS ECS | Containerised, horizontally scalable |

# 2. System Architecture Overview

The platform is composed of three primary layers, each with distinct responsibilities and technology choices. All layers communicate through well-defined internal interfaces, enabling components to be replaced or scaled independently.

## 2.1  High-Level Data Flow

Data moves through the system as follows:

Source connectors (Slack, Jira, Google Drive, GitHub, HubSpot, Zendesk) push data to Airbyte.

Airbyte syncs raw records into a staging schema in PostgreSQL.

Python processing workers consume staging data: they normalize schemas, extract text, deduplicate, chunk documents, and generate vector embeddings via OpenAI's embedding API.

Embeddings are upserted into Qdrant; structured metadata is persisted in PostgreSQL.

The FastAPI backend exposes REST and WebSocket endpoints consumed by the Next.js frontend.

The Intelligence Engine runs scheduled insight jobs and responds to user queries using LangChain RAG pipelines.

An Alert Engine evaluates detected insights against user-defined rules and dispatches notifications via Slack webhooks or SendGrid.

Architecture Diagram (ASCII):

System Architecture – End-to-End Flow

┌─────────────────────────────────────────────────────────────────────────┐

│                          DATA SOURCES                                   │

│  Slack │ Google Drive │ Jira │ Zendesk │ GitHub │ HubSpot               │

└──────────────────────────────┬──────────────────────────────────────────┘

│

┌──────▼──────┐

│   AIRBYTE   │  (Managed connectors, incremental sync)

└──────┬──────┘

│  Raw JSON → PostgreSQL staging

│

┌──────────────────▼──────────────────────┐

│         LAYER 1 – DATA UNDERSTANDING     │

│                                          │

│  ┌─────────────┐  ┌──────────────────┐  │

│  │  Normalizer  │  │  Deduplicator    │  │

│  └──────┬───────┘  └────────┬─────────┘  │

│         └────────┬───────────┘            │

│           ┌──────▼──────┐                 │

│           │   Chunker   │                 │

│           └──────┬──────┘                 │

│           ┌──────▼──────┐                 │

│           │  Embedder   │ (OpenAI API)    │

│           └──────┬──────┘                 │

│       ┌──────────┼──────────┐             │

│  PostgreSQL   Qdrant     Redis             │

└───────────────────────────────────────────┘

│

┌──────────────────▼──────────────────────┐

│         LAYER 2 – INTELLIGENCE           │

│                                          │

│  ┌─────────────┐  ┌──────────────────┐  │

│  │  RAG Engine  │  │  Insight Engine  │  │

│  │  (LangChain) │  │  (Scheduled jobs)│  │

│  └──────┬───────┘  └────────┬─────────┘  │

│         └────────┬───────────┘            │

│           ┌──────▼──────┐                 │

│           │ Alert Engine│                 │

│           └─────────────┘                 │

└───────────────────────────────────────────┘

│

┌──────────────────▼──────────────────────┐

│         LAYER 3 – BUSINESS UX            │

│                                          │

│  ┌──────────┐ ┌───────────┐ ┌────────┐  │

│  │ AI Chat  │ │ Dashboard │ │ Alerts │  │

│  │ Interface│ │  (Live)   │ │Manager │  │

│  └──────────┘ └───────────┘ └────────┘  │

│         FastAPI Backend + Next.js 14     │

└───────────────────────────────────────────┘

# 3. Layer 1 – Data Understanding

Layer 1 is responsible for the complete data lifecycle: ingestion, normalisation, deduplication, chunking, embedding, and storage. It operates as a pipeline of stateless, horizontally-scalable Python workers that consume tasks from a message queue.

## 3.1  Airbyte Ingestion

Airbyte serves as the managed ETL backbone. Each integration is configured as an Airbyte Connection with an incremental sync strategy (cursor-based or CDC) to avoid full reloads.

| Integration | Airbyte Connector | Sync Mode | Frequency |
| --- | --- | --- | --- |
| Slack | source-slack | Incremental (cursor: ts) | Every 5 min |
| Google Drive | source-google-drive | Incremental (cursor: modifiedTime) | Every 15 min |
| Jira | source-jira | Incremental (cursor: updated) | Every 10 min |
| Zendesk | source-zendesk-support | Incremental (cursor: updated_at) | Every 15 min |
| GitHub | source-github | Incremental (cursor: created_at) | Every 10 min |
| HubSpot | source-hubspot | Incremental (cursor: hs_lastmodifieddate) | Every 20 min |

All destinations write raw records to a PostgreSQL staging schema. A webhook from Airbyte triggers a processing job on completion of each sync.

## 3.2  Processing Pipeline

The processing pipeline consists of five sequential stages, each implemented as a discrete Python worker function that can run independently or be orchestrated by Celery.

| Stage | Responsibility | Output |
| --- | --- | --- |
| 1. Normalizer | Map source-specific schemas to unified canonical models (Document, Message, Issue, Ticket) | Canonical JSON |
| 2. Deduplicator | Compute SHA-256 content hash; skip re-processing of unchanged records | Deduplicated records |
| 3. Text Extractor | Extract plain text from Google Docs (via Docs API), PDFs (pdfplumber), DOCX (python-docx) | Clean plaintext strings |
| 4. Chunker | Split text into overlapping chunks (512 tokens, 50-token overlap) using tiktoken | List[Chunk] |
| 5. Embedder | Call OpenAI text-embedding-3-small (1536 dims) for each chunk; batch 100 chunks per request | Float32 vectors → Qdrant |

## 3.3  Canonical Data Models

All source-specific data is normalised into one of four canonical schemas before being stored in PostgreSQL and indexed in Qdrant.

canonical_models.py

# Canonical models (Python dataclasses)

@dataclass

class CanonicalDocument:

id: str                    # SHA-256 of source_id + source_type

tenant_id: str

source_type: str           # slack | gdrive | jira | github | zendesk | hubspot

source_id: str             # original record ID in the source system

title: str

content: str               # extracted plain text

author: str

created_at: datetime

updated_at: datetime

url: str                   # deep link back to source

metadata: dict             # source-specific extra fields

status: str                # pending | chunked | embedded

@dataclass

class DocumentChunk:

id: str                    # uuid4

document_id: str           # FK → CanonicalDocument

chunk_index: int

content: str

token_count: int

embedding: List[float]     # 1536 dims (text-embedding-3-small)

metadata: dict

## 3.4  Vector Storage Strategy

Qdrant is used as the primary vector store. Each tenant's data is stored in a dedicated named collection to provide strict data isolation without the overhead of separate Qdrant instances.

Collection name pattern: opslens_{tenant_id}

Distance metric: Cosine similarity

Payload fields indexed: source_type, created_at, author, document_id

On-disk storage enabled for large tenants (> 1M vectors)

Qdrant Snapshots taken daily for disaster recovery

Qdrant Point Schema: id (UUID) ¦ vector (float32[1536]) ¦ payload: { tenant_id, doc_id, chunk_index, source_type, title, url, author, created_at, content_preview }

# 4. Layer 2 – Intelligence Engine

Layer 2 is the AI reasoning core. It exposes two primary sub-systems: the RAG Engine (synchronous, request-driven) and the Insight Engine (asynchronous, scheduled). Both are built on LangChain and share a common context-assembly module.

## 4.1  RAG (Retrieval-Augmented Generation) Engine

When a user asks a question in the chat interface, the RAG Engine performs the following sequence:

Embed the user query using text-embedding-3-small.

Query Qdrant for the top-K (default: 10) most semantically similar chunks from the tenant's collection, filtered by source_type if specified.

Re-rank retrieved chunks using a cross-encoder (optional, enabled for enterprise tiers).

Assemble a prompt with retrieved context, conversation history (last 5 turns), and system instructions.

Call GPT-4o via LangChain's ChatOpenAI wrapper; stream the response via Server-Sent Events.

Record the interaction (query, retrieved_doc_ids, response, latency) in the audit_logs table for evaluation.

### RAG Prompt Template

rag_prompt_template.txt

SYSTEM: You are OpsLens, an operational intelligence assistant for {company_name}.

Answer questions based ONLY on the context provided below.

If the context does not contain enough information, say so.

Always cite the source document (title + URL) for every factual claim.

Be concise but complete. Use bullet points for multi-part answers.

CONTEXT:

{context_chunks}

CONVERSATION HISTORY:

{history}

USER QUESTION:

{question}

ANSWER:

## 4.2  Insight Engine

The Insight Engine runs as a Celery Beat scheduled task. Every hour it analyses recent data across all tenants and generates structured insight objects that are stored in PostgreSQL and surfaced on the dashboard.

| Insight Type | Data Sources | Detection Logic | Example |
| --- | --- | --- | --- |
| Complaint Spike | Zendesk + Slack | Count tickets/messages with negative sentiment labels in a 7-day rolling window; alert if > 2σ above baseline | "Checkout complaints up 35% this week" |
| Feature Request Trend | Jira + Zendesk + Slack | Cluster similar feature-request-tagged items; count occurrences per cluster per month | "Feature X requested by 28 customers in 30 days" |
| Release Correlation | GitHub + Jira | Join release tags with error spikes in the same time window using Pearson correlation | "Release v3.2 correlated with login error spike" |
| Eng Bottleneck | Jira | Identify tickets in In Progress state for > 5 days with no recent activity | "6 tickets blocked >5 days in payments squad" |
| Churn Risk Signal | Zendesk + HubSpot | Correlate high-severity tickets with CRM deal stage; flag accounts with >= 3 critical open tickets | "Acme Corp: 4 critical tickets, renewal in 14 days" |

## 4.3  Alert Engine

The Alert Engine is a lightweight rule evaluator that runs after each Insight Engine cycle. Users define alert rules via the dashboard (threshold-based or AI-narrative-based). The engine dispatches via Slack Incoming Webhooks or SendGrid transactional email.

alert_rule_schema.json

# Alert rule schema (stored in PostgreSQL)

{

"id": "uuid",

"tenant_id": "uuid",

"name": "High checkout error rate",

"insight_types": ["complaint_spike", "release_correlation"],

"condition": {

"field": "magnitude",

"operator": "gt",

"value": 20          # e.g. 20% increase

},

"channels": ["slack", "email"],

"slack_webhook_url": "https://hooks.slack.com/...",

"email_recipients": ["oncall@company.com"],

"cooldown_hours": 4,   # don't re-alert within 4 hours

"enabled": true

}

## 4.4  LangChain Component Architecture

The Intelligence Engine is composed of these LangChain components wired together in a single LCEL (LangChain Expression Language) chain:

QdrantRetriever — tenant-scoped vector search with metadata filters

ContextWindowAssembler — trims retrieved chunks to fit within the 128k context window

ConversationBufferWindowMemory — maintains last 5 turns per session in Redis

ChatOpenAI (gpt-4o) — the primary reasoning model, streamed

StructuredOutputParser — for insight extraction jobs that need JSON output

LangSmith integration — full tracing and evaluation of all chains in production

# 5. Layer 3 – Business UX

Layer 3 is the Next.js 14 frontend and the FastAPI backend that serves it. Three core product surfaces are provided to end users.

## 5.1  AI Chat Interface

The chat interface provides a conversational window into the company's operational data. It supports markdown rendering, source citations with clickable deep links, conversation history, and context filtering (e.g. 'search only Jira and Slack').

Example Queries: "What caused last Tuesday's production incident?" "How many P1 bugs did we close last sprint?" "Which customers complained about the mobile app this week?"

Real-time streaming via SSE (Server-Sent Events) for token-by-token output

Session management: each conversation is persisted and can be shared with team members

Source citations rendered as collapsible cards with title, snippet, and link

Feedback buttons (thumbs up/down) feed into LangSmith for continuous evaluation

## 5.2  Operational Intelligence Dashboard

The dashboard aggregates automatically generated insights into four panels:

| Panel | Contents | Refresh Rate |
| --- | --- | --- |
| Product Issues | Complaint spikes, recurring bug patterns, feature gap analysis | Hourly |
| Customer Trends | Top complaint categories, churn risk accounts, sentiment heatmap | Hourly |
| Engineering Health | Blocked tickets, release risk signals, deployment frequency | 15 min |
| Release Intelligence | Correlation matrix of recent releases vs error rates and tickets | On new release |

## 5.3  Alerts Manager

The Alerts Manager lets users create, edit, and silence alert rules without engineering involvement. A notification centre displays recent alerts with their context and allows one-click navigation to the relevant insight.

# 6. API Design

The FastAPI backend exposes a versioned REST API under /api/v1 and a WebSocket endpoint for streaming chat responses. All endpoints require a valid JWT (RS256) issued by the platform's Auth service (Clerk or Auth0).

## 6.1  Authentication & Tenancy

Every request carries an Authorization: Bearer <token> header. The JWT contains claims for tenant_id, user_id, and role (admin | member | viewer). Middleware extracts these and scopes all database queries accordingly.

## 6.2  Core Endpoints

### Chat

| Method | Path | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/v1/chat/sessions | Create a new chat session | member+ |
| GET | /api/v1/chat/sessions | List sessions for current user | member+ |
| GET | /api/v1/chat/sessions/{id} | Get session with message history | member+ |
| POST | /api/v1/chat/sessions/{id}/query | Submit a query; streams SSE response | member+ |
| DELETE | /api/v1/chat/sessions/{id} | Delete a session | member+ |
| POST | /api/v1/chat/feedback | Submit thumbs up/down feedback on a message | member+ |

### Insights

| Method | Path | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/v1/insights | List insights (filterable by type, date, source) | viewer+ |
| GET | /api/v1/insights/{id} | Get single insight with full context | viewer+ |
| POST | /api/v1/insights/generate | Trigger on-demand insight generation (admin) | admin |
| PATCH | /api/v1/insights/{id}/status | Mark insight as resolved or snoozed | member+ |

### Alerts

| Method | Path | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/v1/alerts/rules | List all alert rules for the tenant | viewer+ |
| POST | /api/v1/alerts/rules | Create a new alert rule | admin |
| PATCH | /api/v1/alerts/rules/{id} | Update a rule (threshold, channels, etc) | admin |
| DELETE | /api/v1/alerts/rules/{id} | Delete an alert rule | admin |
| GET | /api/v1/alerts/history | List past fired alerts | viewer+ |
| POST | /api/v1/alerts/test/{rule_id} | Fire a test alert to verify config | admin |

### Integrations

| Method | Path | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/v1/integrations | List all configured integrations | admin |
| POST | /api/v1/integrations | Connect a new integration (returns OAuth URL) | admin |
| DELETE | /api/v1/integrations/{id} | Disconnect an integration | admin |
| POST | /api/v1/integrations/{id}/sync | Trigger manual re-sync | admin |
| GET | /api/v1/integrations/{id}/status | Get sync status, last run, record count | admin |

### Tenants & Users

| Method | Path | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/v1/users/me | Current user profile | viewer+ |
| GET | /api/v1/users | List team members | admin |
| POST | /api/v1/users/invite | Invite a new user by email | admin |
| PATCH | /api/v1/users/{id}/role | Update a user's role | admin |
| GET | /api/v1/tenant/settings | Get tenant configuration | admin |
| PATCH | /api/v1/tenant/settings | Update tenant settings (name, timezone, etc) | admin |

## 6.3  WebSocket – Streaming Chat

WebSocket protocol specification

# WebSocket endpoint for real-time streaming

WS: wss://api.opslens.ai/ws/chat/{session_id}?token=<jwt>

# Client → Server (JSON)

{

"type": "query",

"content": "What caused last week's incident?",

"filters": {

"source_types": ["slack", "jira"],

"date_range": { "from": "2026-03-01", "to": "2026-03-10" }

}

}

# Server → Client (streaming, newline-delimited JSON)

{ "type": "token",    "data": "The " }

{ "type": "token",    "data": "incident " }

{ "type": "token",    "data": "was caused " }

...

{ "type": "sources",  "data": [{ "title": "...", "url": "...", "snippet": "..." }] }

{ "type": "done",     "usage": { "prompt_tokens": 2341, "completion_tokens": 187 } }

{ "type": "error",    "message": "Rate limit exceeded" }

## 6.4  Request / Response Examples

Streaming chat response example

# POST /api/v1/chat/sessions/{id}/query

# Request body

{

"content": "Which features did customers request most in February?",

"filters": { "source_types": ["zendesk", "jira"] }

}

# Response (200 OK, Content-Type: text/event-stream)

data: {"type":"token","data":"The most requested features in February were:"}

data: {"type":"token","data":" 1) Dark mode (14 mentions)"}

data: {"type":"token","data":" 2) CSV export (9 mentions)"}

data: {"type":"sources","data":[

{"title":"Zendesk #8821","url":"...","snippet":"User requested dark mode..."},

{"title":"Jira PROD-441","url":"...","snippet":"Add CSV export to reports..."}

]}

data: {"type":"done","usage":{"prompt_tokens":3102,"completion_tokens":64}}

# 7. Database Schema

PostgreSQL is used for all structured data. The schema uses row-level multi-tenancy via a tenant_id column on every table and PostgreSQL Row Level Security (RLS) policies enforced at the application layer. All primary keys are UUID v4. All timestamps are UTC.

## 7.1  Core Tables

### tenants

tenants table

CREATE TABLE tenants (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name            TEXT NOT NULL,

slug            TEXT UNIQUE NOT NULL,      -- used in subdomain: slug.opslens.ai

plan            TEXT NOT NULL DEFAULT 'starter', -- starter | growth | enterprise

timezone        TEXT NOT NULL DEFAULT 'UTC',

settings        JSONB NOT NULL DEFAULT '{}',

created_at      TIMESTAMPTZ NOT NULL DEFAULT NOW(),

updated_at      TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

### users

users table

CREATE TABLE users (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

tenant_id       UUID NOT NULL REFERENCES tenants(id) ON DELETE CASCADE,

external_id     TEXT UNIQUE NOT NULL,      -- Clerk/Auth0 user ID

email           TEXT NOT NULL,

name            TEXT,

role            TEXT NOT NULL DEFAULT 'member', -- admin | member | viewer

avatar_url      TEXT,

last_active_at  TIMESTAMPTZ,

created_at      TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX idx_users_tenant ON users(tenant_id);

CREATE INDEX idx_users_external ON users(external_id);

### integrations

integrations table

CREATE TABLE integrations (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

tenant_id       UUID NOT NULL REFERENCES tenants(id) ON DELETE CASCADE,

source_type     TEXT NOT NULL, -- slack | gdrive | jira | github | zendesk | hubspot

airbyte_conn_id TEXT,          -- Airbyte connection UUID

status          TEXT NOT NULL DEFAULT 'pending', -- pending | active | error | paused

credentials     JSONB,         -- encrypted OAuth tokens (AES-256)

config          JSONB,         -- source-specific config (workspaces, repos, etc.)

last_synced_at  TIMESTAMPTZ,

total_records   BIGINT DEFAULT 0,

error_message   TEXT,

created_at      TIMESTAMPTZ NOT NULL DEFAULT NOW(),

UNIQUE(tenant_id, source_type)

);

### canonical_documents

canonical_documents table

CREATE TABLE canonical_documents (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

tenant_id       UUID NOT NULL REFERENCES tenants(id) ON DELETE CASCADE,

integration_id  UUID REFERENCES integrations(id),

source_type     TEXT NOT NULL,

source_id       TEXT NOT NULL,             -- original ID in source system

content_hash    TEXT NOT NULL,             -- SHA-256 of content (dedup key)

title           TEXT,

content         TEXT,                      -- full extracted plaintext

author          TEXT,

url             TEXT,

doc_metadata    JSONB NOT NULL DEFAULT '{}',

embedding_status TEXT NOT NULL DEFAULT 'pending', -- pending | done | failed

chunk_count     INTEGER DEFAULT 0,

source_created_at TIMESTAMPTZ,

source_updated_at TIMESTAMPTZ,

created_at      TIMESTAMPTZ NOT NULL DEFAULT NOW(),

UNIQUE(tenant_id, source_type, source_id)

);

CREATE INDEX idx_docs_tenant      ON canonical_documents(tenant_id);

CREATE INDEX idx_docs_source      ON canonical_documents(source_type, tenant_id);

CREATE INDEX idx_docs_hash        ON canonical_documents(content_hash);

CREATE INDEX idx_docs_embed_status ON canonical_documents(embedding_status);

### insights

insights table

CREATE TABLE insights (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

tenant_id       UUID NOT NULL REFERENCES tenants(id) ON DELETE CASCADE,

insight_type    TEXT NOT NULL,       -- complaint_spike | feature_trend | release_correlation | eng_bottleneck | churn_risk

title           TEXT NOT NULL,

summary         TEXT NOT NULL,       -- AI-generated 1-2 sentence summary

magnitude       NUMERIC,             -- percentage change, count, or severity score

status          TEXT NOT NULL DEFAULT 'active', -- active | resolved | snoozed

source_types    TEXT[] NOT NULL DEFAULT '{}',

supporting_doc_ids UUID[] DEFAULT '{}',

raw_data        JSONB NOT NULL DEFAULT '{}',

generated_at    TIMESTAMPTZ NOT NULL DEFAULT NOW(),

resolved_at     TIMESTAMPTZ,

snoozed_until   TIMESTAMPTZ

);

CREATE INDEX idx_insights_tenant ON insights(tenant_id, generated_at DESC);

CREATE INDEX idx_insights_type   ON insights(tenant_id, insight_type);

CREATE INDEX idx_insights_status ON insights(tenant_id, status);

### alert_rules  &  alert_history

alert_rules and alert_history tables

CREATE TABLE alert_rules (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

tenant_id       UUID NOT NULL REFERENCES tenants(id) ON DELETE CASCADE,

created_by      UUID REFERENCES users(id),

name            TEXT NOT NULL,

insight_types   TEXT[] NOT NULL,

condition       JSONB NOT NULL,         -- { field, operator, value }

channels        TEXT[] NOT NULL DEFAULT '{}', -- slack | email

channel_config  JSONB NOT NULL DEFAULT '{}',  -- webhook URLs, email lists

cooldown_hours  INTEGER NOT NULL DEFAULT 4,

last_fired_at   TIMESTAMPTZ,

enabled         BOOLEAN NOT NULL DEFAULT TRUE,

created_at      TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE TABLE alert_history (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

tenant_id       UUID NOT NULL REFERENCES tenants(id) ON DELETE CASCADE,

rule_id         UUID REFERENCES alert_rules(id),

insight_id      UUID REFERENCES insights(id),

channels_sent   TEXT[] NOT NULL DEFAULT '{}',

payload         JSONB,                  -- full message payload dispatched

fired_at        TIMESTAMPTZ NOT NULL DEFAULT NOW(),

delivery_status TEXT NOT NULL DEFAULT 'sent' -- sent | failed

);

### chat_sessions  &  chat_messages

chat_sessions and chat_messages tables

CREATE TABLE chat_sessions (

id          UUID PRIMARY KEY DEFAULT gen_random_uuid(),

tenant_id   UUID NOT NULL REFERENCES tenants(id) ON DELETE CASCADE,

user_id     UUID NOT NULL REFERENCES users(id),

title       TEXT,                       -- auto-generated from first message

created_at  TIMESTAMPTZ NOT NULL DEFAULT NOW(),

updated_at  TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE TABLE chat_messages (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

session_id      UUID NOT NULL REFERENCES chat_sessions(id) ON DELETE CASCADE,

role            TEXT NOT NULL,          -- user | assistant

content         TEXT NOT NULL,

source_doc_ids  UUID[] DEFAULT '{}',    -- which chunks were retrieved

feedback        SMALLINT,               -- 1 | -1 | NULL

prompt_tokens   INTEGER,

completion_tokens INTEGER,

latency_ms      INTEGER,

created_at      TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX idx_msgs_session ON chat_messages(session_id, created_at);

## 7.2  Airbyte Staging Schema

Airbyte writes raw records into a separate staging schema. Processing workers consume from here and write to the canonical schema above.

Airbyte staging schema

-- Airbyte destination: PostgreSQL, schema = airbyte_staging

-- Each source gets its own table, e.g.:

airbyte_staging.slack_messages

airbyte_staging.slack_channels

airbyte_staging.jira_issues

airbyte_staging.jira_projects

airbyte_staging.gdrive_files

airbyte_staging.gdrive_permissions

-- Airbyte adds system columns to every table:

_airbyte_raw_id         TEXT      -- internal Airbyte ID

_airbyte_extracted_at   TIMESTAMPTZ

_airbyte_loaded_at      TIMESTAMPTZ

_airbyte_data           JSONB     -- raw source record

-- Processing state table (owned by our workers)

CREATE TABLE airbyte_staging.processing_state (

table_name      TEXT,

tenant_id       UUID,

last_processed  TIMESTAMPTZ,

PRIMARY KEY (table_name, tenant_id)

);

# 8. Repository Structure

OpsLens AI is organised as a monorepo managed by a Turborepo + uv workspace, separating backend services, frontend, shared packages, and infrastructure into clearly scoped directories.

Full monorepo directory structure

opslens/

├── apps/

│   ├── api/                        # FastAPI backend

│   │   ├── main.py                 # App factory, middleware, router registration

│   │   ├── config.py               # Settings (pydantic-settings, env vars)

│   │   ├── auth/

│   │   │   ├── middleware.py       # JWT validation, tenant context injection

│   │   │   └── dependencies.py    # FastAPI Depends() helpers

│   │   ├── routers/

│   │   │   ├── chat.py             # /chat endpoints

│   │   │   ├── insights.py         # /insights endpoints

│   │   │   ├── alerts.py           # /alerts endpoints

│   │   │   ├── integrations.py     # /integrations endpoints

│   │   │   └── users.py            # /users + /tenant endpoints

│   │   ├── services/

│   │   │   ├── rag_service.py      # LangChain RAG pipeline

│   │   │   ├── insight_service.py  # Insight generation logic

│   │   │   ├── alert_service.py    # Alert rule evaluation + dispatch

│   │   │   └── embedding_service.py# OpenAI embeddings wrapper

│   │   ├── models/                 # SQLAlchemy ORM models

│   │   │   ├── tenant.py

│   │   │   ├── user.py

│   │   │   ├── document.py

│   │   │   ├── insight.py

│   │   │   ├── alert.py

│   │   │   └── chat.py

│   │   ├── db/

│   │   │   ├── session.py          # Async SQLAlchemy engine + session factory

│   │   │   └── migrations/         # Alembic migration scripts

│   │   └── tests/

│   │       ├── test_chat.py

│   │       ├── test_insights.py

│   │       └── conftest.py

│   │

│   ├── worker/                     # Celery processing workers

│   │   ├── celery_app.py           # Celery app factory + Beat schedule

│   │   ├── tasks/

│   │   │   ├── ingestion.py        # Triggered by Airbyte webhook

│   │   │   ├── normalizer.py       # Source → canonical models

│   │   │   ├── chunker.py          # Document chunking

│   │   │   ├── embedder.py         # OpenAI embedding + Qdrant upsert

│   │   │   ├── insight_runner.py   # Scheduled insight generation

│   │   │   └── alert_runner.py     # Scheduled alert evaluation

│   │   └── tests/

│   │       └── test_pipeline.py

│   │

│   └── web/                        # Next.js 14 frontend

│       ├── app/

│       │   ├── (dashboard)/

│       │   │   ├── page.tsx        # Dashboard home (insights grid)

│       │   │   ├── chat/

│       │   │   │   └── [sessionId]/

│       │   │   │       └── page.tsx

│       │   │   ├── alerts/

│       │   │   │   └── page.tsx

│       │   │   └── settings/

│       │   │       └── page.tsx

│       │   ├── api/                # Next.js API routes (thin proxy to FastAPI)

│       │   └── layout.tsx

│       ├── components/

│       │   ├── chat/

│       │   │   ├── ChatWindow.tsx

│       │   │   ├── MessageBubble.tsx

│       │   │   └── SourceCard.tsx

│       │   ├── dashboard/

│       │   │   ├── InsightCard.tsx

│       │   │   └── InsightGrid.tsx

│       │   └── alerts/

│       │       ├── AlertRuleForm.tsx

│       │       └── AlertHistory.tsx

│       ├── lib/

│       │   ├── api.ts              # Typed API client (axios)

│       │   └── streaming.ts        # SSE streaming hook

│       └── package.json

│

├── packages/

│   ├── shared-types/               # Shared TypeScript interfaces

│   │   └── src/index.ts

│   └── ui/                         # Shared React component library

│       └── src/

│

├── infra/

│   ├── docker/

│   │   ├── docker-compose.yml      # Local dev (all services)

│   │   ├── docker-compose.prod.yml # Production overrides

│   │   ├── Dockerfile.api

│   │   ├── Dockerfile.worker

│   │   └── Dockerfile.web

│   ├── terraform/

│   │   ├── main.tf                 # AWS ECS, RDS, ElastiCache, ECR

│   │   ├── variables.tf

│   │   └── outputs.tf

│   └── k8s/                        # Kubernetes manifests (future)

│

├── scripts/

│   ├── seed_dev_data.py            # Load test data into local dev env

│   ├── migrate.sh                  # Run Alembic migrations

│   └── create_qdrant_collection.py # Initialise Qdrant collections

│

├── .github/

│   └── workflows/

│       ├── ci.yml                  # Lint + test on PR

│       └── deploy.yml              # Build + push + ECS deploy on main

│

├── pyproject.toml                  # uv workspace (api + worker)

├── turbo.json                      # Turborepo pipeline config

└── README.md

# 9. Implementation Roadmap

The MVP is structured into three sequential phases, each delivering a usable increment of functionality. Total estimated timeline: 12 weeks for a team of 3 engineers.

## Phase 1 – Data Foundation (Weeks 1–4)

| Week | Task | Owner | Deliverable |
| --- | --- | --- | --- |
| 1 | Repository setup, CI/CD pipeline, Docker Compose dev environment | All | Working local dev env |
| 1 | PostgreSQL schema + Alembic migrations, Qdrant collection initialisation | Backend | Database ready |
| 2 | Airbyte deployment + Slack connector configuration | Backend | Slack data flowing into staging |
| 2 | Processing worker skeleton: normalizer + chunker for Slack messages | Backend | Chunked Slack messages in DB |
| 3 | Jira + Google Drive Airbyte connectors + normalizers | Backend | 3 sources ingesting |
| 3 | OpenAI embedding pipeline + Qdrant upsert | Backend | Vectors in Qdrant |
| 4 | End-to-end pipeline test with real tenant data, dedup logic | Backend | Full Layer 1 operational |
| 4 | Basic FastAPI skeleton + JWT middleware + /integrations endpoints | Backend | API foundation |

## Phase 2 – Intelligence & API (Weeks 5–8)

| Week | Task | Owner | Deliverable |
| --- | --- | --- | --- |
| 5 | LangChain RAG pipeline with QdrantRetriever + GPT-4o | Backend | Working Q&A over ingested data |
| 5 | Streaming SSE endpoint for chat | Backend | /chat endpoints complete |
| 6 | Insight Engine: complaint spike + feature trend detectors | Backend | First automated insights |
| 6 | Alert Engine + Slack webhook dispatcher | Backend | Alerts firing to Slack |
| 7 | Remaining insight types (release correlation, eng bottleneck, churn risk) | Backend | Full insight suite |
| 7 | Email alert dispatch via SendGrid | Backend | Email alerts working |
| 8 | API completion (all endpoints), Swagger docs, API tests | Backend | Full API surface |
| 8 | LangSmith integration for RAG evaluation | Backend | Observability in place |

## Phase 3 – Frontend & Polish (Weeks 9–12)

| Week | Task | Owner | Deliverable |
| --- | --- | --- | --- |
| 9 | Next.js project setup, auth (Clerk), layout, navigation | Frontend | App shell |
| 9 | Chat interface with SSE streaming, source citations | Frontend | Chat UI working |
| 10 | Dashboard: insight cards, filtering, status management | Frontend | Dashboard MVP |
| 10 | Alerts Manager UI: rule creation form, alert history | Frontend | Alerts UI complete |
| 11 | Settings: integrations management, team/user management | Frontend | Settings pages |
| 11 | End-to-end testing (Playwright), performance profiling | All | E2E tests green |
| 12 | AWS ECS Terraform deployment, staging environment | Infra | Staging live |
| 12 | Beta launch: 3 design partner tenants onboarded | All | MVP shipped |

# 10. Sample Code

The following production-quality code samples illustrate the key components. Full implementations are in the repository; these samples show the critical patterns.

## 10.1  FastAPI Application Factory

apps/api/main.py

# apps/api/main.py

from contextlib import asynccontextmanager

from fastapi import FastAPI

from fastapi.middleware.cors import CORSMiddleware

from .auth.middleware import AuthMiddleware

from .db.session import engine, Base

from .routers import chat, insights, alerts, integrations, users

from .config import settings

@asynccontextmanager

async def lifespan(app: FastAPI):

# Startup: create tables if needed (prefer Alembic in prod)

async with engine.begin() as conn:

await conn.run_sync(Base.metadata.create_all)

yield

await engine.dispose()

app = FastAPI(

title="OpsLens AI API",

version="1.0.0",

lifespan=lifespan,

docs_url="/api/docs" if settings.ENV != "production" else None,

)

app.add_middleware(

CORSMiddleware,

allow_origins=settings.ALLOWED_ORIGINS,

allow_methods=["*"],

allow_headers=["*"],

)

app.add_middleware(AuthMiddleware)

app.include_router(chat.router,         prefix="/api/v1/chat",         tags=["Chat"])

app.include_router(insights.router,     prefix="/api/v1/insights",     tags=["Insights"])

app.include_router(alerts.router,       prefix="/api/v1/alerts",       tags=["Alerts"])

app.include_router(integrations.router, prefix="/api/v1/integrations", tags=["Integrations"])

app.include_router(users.router,        prefix="/api/v1/users",        tags=["Users"])

## 10.2  RAG Service (LangChain)

apps/api/services/rag_service.py

# apps/api/services/rag_service.py

from langchain_openai import ChatOpenAI, OpenAIEmbeddings

from langchain_qdrant import QdrantVectorStore

from langchain_core.prompts import ChatPromptTemplate, MessagesPlaceholder

from langchain_core.output_parsers import StrOutputParser

from langchain_core.runnables import RunnableParallel, RunnablePassthrough

from langchain.memory import ConversationBufferWindowMemory

from qdrant_client import QdrantClient

from ..config import settings

qdrant_client = QdrantClient(url=settings.QDRANT_URL, api_key=settings.QDRANT_API_KEY)

embeddings = OpenAIEmbeddings(model="text-embedding-3-small")

llm = ChatOpenAI(model="gpt-4o", streaming=True, temperature=0)

SYSTEM_PROMPT = """You are OpsLens, an operational intelligence assistant.

Answer ONLY from the context below. Cite sources as [Source: <title>].

If context is insufficient, say so clearly.

Context:

{context}

"""

prompt = ChatPromptTemplate.from_messages([

("system", SYSTEM_PROMPT),

MessagesPlaceholder("history"),

("human", "{question}"),

])

def get_retriever(tenant_id: str, source_types: list[str] | None = None):

collection = f"opslens_{tenant_id}"

store = QdrantVectorStore(

client=qdrant_client,

collection_name=collection,

embedding=embeddings,

)

search_kwargs = {"k": 10}

if source_types:

search_kwargs["filter"] = {"must": [

{"key": "source_type", "match": {"any": source_types}}

]}

return store.as_retriever(search_kwargs=search_kwargs)

async def stream_rag_response(

tenant_id: str,

question: str,

history: list,

source_types: list[str] | None = None,

):

retriever = get_retriever(tenant_id, source_types)

def format_docs(docs):

return "\n\n".join(

f"[Source: {d.metadata.get('title', 'Untitled')} | {d.metadata.get('url', '')}]\n{d.page_content}"

for d in docs

)

chain = (

RunnableParallel(context=retriever | format_docs, question=RunnablePassthrough())

| prompt

| llm

| StrOutputParser()

)

async for token in chain.astream({"question": question, "history": history}):

yield token

## 10.3  Document Processing Worker

apps/worker/tasks/ingestion.py

# apps/worker/tasks/ingestion.py

import hashlib, tiktoken

from celery import shared_task

from openai import AsyncOpenAI

from qdrant_client import QdrantClient

from qdrant_client.models import PointStruct

from ..models import CanonicalDocument, DocumentChunk

from ..db import AsyncSession

enc = tiktoken.get_encoding("cl100k_base")

openai_client = AsyncOpenAI()

qdrant = QdrantClient(url=settings.QDRANT_URL)

CHUNK_TOKENS, OVERLAP_TOKENS = 512, 50

def chunk_text(text: str) -> list[str]:

tokens = enc.encode(text)

chunks, i = [], 0

while i < len(tokens):

chunk_tokens = tokens[i : i + CHUNK_TOKENS]

chunks.append(enc.decode(chunk_tokens))

i += CHUNK_TOKENS - OVERLAP_TOKENS

return chunks

@shared_task(bind=True, max_retries=3, default_retry_delay=60)

def process_document(self, doc_id: str, tenant_id: str):

try:

_process_document_sync(doc_id, tenant_id)

except Exception as exc:

raise self.retry(exc=exc)

def _process_document_sync(doc_id: str, tenant_id: str):

import asyncio

asyncio.run(_process_document_async(doc_id, tenant_id))

async def _process_document_async(doc_id: str, tenant_id: str):

async with AsyncSession() as db:

doc = await db.get(CanonicalDocument, doc_id)

if not doc or doc.embedding_status == "done":

return

chunks = chunk_text(doc.content or "")

if not chunks:

return

# Batch embed (max 100 per request)

points = []

for batch_start in range(0, len(chunks), 100):

batch = chunks[batch_start : batch_start + 100]

response = await openai_client.embeddings.create(

model="text-embedding-3-small", input=batch

)

for i, emb_obj in enumerate(response.data):

chunk_idx = batch_start + i

chunk_id = f"{doc_id}_{chunk_idx}"

points.append(PointStruct(

id=chunk_id,

vector=emb_obj.embedding,

payload={

"tenant_id": tenant_id,

"document_id": doc_id,

"chunk_index": chunk_idx,

"source_type": doc.source_type,

"title": doc.title,

"url": doc.url,

"author": doc.author,

"content_preview": batch[i][:300],

},

))

qdrant.upsert(

collection_name=f"opslens_{tenant_id}",

points=points,

wait=True,

)

doc.embedding_status = "done"

doc.chunk_count = len(chunks)

await db.commit()

## 10.4  Streaming Chat Router

apps/api/routers/chat.py

# apps/api/routers/chat.py

import json

from fastapi import APIRouter, Depends, HTTPException

from fastapi.responses import StreamingResponse

from ..auth.dependencies import get_current_user, TenantContext

from ..services.rag_service import stream_rag_response

from ..models.chat import ChatSession, ChatMessage

from ..db.session import get_db

router = APIRouter()

@router.post("/sessions/{session_id}/query")

async def query_session(

session_id: str,

body: QueryRequest,

ctx: TenantContext = Depends(get_current_user),

db=Depends(get_db),

):

session = await db.get(ChatSession, session_id)

if not session or session.tenant_id != ctx.tenant_id:

raise HTTPException(404, "Session not found")

history = await get_session_history(db, session_id, limit=5)

async def event_stream():

full_response = []

try:

async for token in stream_rag_response(

tenant_id=ctx.tenant_id,

question=body.content,

history=history,

source_types=body.filters.source_types if body.filters else None,

):

full_response.append(token)

yield f"data: {json.dumps({'type':'token','data':token})}\n\n"

# Persist assistant message

await save_message(db, session_id, "assistant", "".join(full_response))

yield f"data: {json.dumps({'type':'done'})}\n\n"

except Exception as e:

yield f"data: {json.dumps({'type':'error','message':str(e)})}\n\n"

# Persist user message

await save_message(db, session_id, "user", body.content)

return StreamingResponse(

event_stream(),

media_type="text/event-stream",

headers={"X-Accel-Buffering": "no", "Cache-Control": "no-cache"},

)

## 10.5  Insight Generation Job

apps/worker/tasks/insight_runner.py

# apps/worker/tasks/insight_runner.py

from celery import shared_task

from langchain_openai import ChatOpenAI

from langchain_core.prompts import ChatPromptTemplate

from ..db import AsyncSession

from ..models import CanonicalDocument, Insight

import sqlalchemy as sa

llm = ChatOpenAI(model="gpt-4o", temperature=0)

INSIGHT_PROMPT = ChatPromptTemplate.from_messages([

("system", """You are an operational intelligence analyst.

Analyse the following data and identify significant trends, spikes, or patterns.

Return a JSON object with fields: title, summary, magnitude, insight_type.

insight_type must be one of: complaint_spike | feature_trend | release_correlation | eng_bottleneck | churn_risk

"""),

("human", "{data_summary}"),

])

@shared_task

def run_complaint_spike_detector(tenant_id: str):

import asyncio

asyncio.run(_run_complaint_spike(tenant_id))

async def _run_complaint_spike(tenant_id: str):

async with AsyncSession() as db:

# Query recent Zendesk + Slack documents with negative sentiment

recent = await db.execute(

sa.select(CanonicalDocument)

.where(

CanonicalDocument.tenant_id == tenant_id,

CanonicalDocument.source_type.in_(["zendesk", "slack"]),

CanonicalDocument.source_created_at > sa.func.now() - sa.text("interval '7 days'"),

)

.limit(200)

)

docs = recent.scalars().all()

if len(docs) < 10:

return  # Not enough data

data_summary = "\n".join(

f"- [{d.source_type}] {d.title}: {(d.content or '')[:200]}"

for d in docs

)

chain = INSIGHT_PROMPT | llm

result = await chain.ainvoke({"data_summary": data_summary})

import json, re

match = re.search(r'\{.*\}', result.content, re.DOTALL)

if not match:

return

parsed = json.loads(match.group())

insight = Insight(

tenant_id=tenant_id,

insight_type=parsed.get("insight_type", "complaint_spike"),

title=parsed["title"],

summary=parsed["summary"],

magnitude=parsed.get("magnitude"),

source_types=["zendesk", "slack"],

)

db.add(insight)

await db.commit()

## 10.6  Docker Compose (Local Dev)

infra/docker/docker-compose.yml

# infra/docker/docker-compose.yml

version: "3.9"

services:

postgres:

image: postgres:16-alpine

environment:

POSTGRES_DB: opslens

POSTGRES_USER: opslens

POSTGRES_PASSWORD: opslens_dev

ports: ["5432:5432"]

volumes: [postgres_data:/var/lib/postgresql/data]

redis:

image: redis:7-alpine

ports: ["6379:6379"]

qdrant:

image: qdrant/qdrant:v1.9.0

ports: ["6333:6333", "6334:6334"]

volumes: [qdrant_data:/qdrant/storage]

airbyte:

image: airbyte/server:latest

ports: ["8000:8000"]

environment:

DATABASE_URL: postgresql://opslens:opslens_dev@postgres:5432/airbyte

api:

build: { context: ../.. , dockerfile: infra/docker/Dockerfile.api }

ports: ["8080:8080"]

environment:

DATABASE_URL: postgresql+asyncpg://opslens:opslens_dev@postgres/opslens

QDRANT_URL: http://qdrant:6333

REDIS_URL: redis://redis:6379/0

OPENAI_API_KEY: ${OPENAI_API_KEY}

JWT_PUBLIC_KEY: ${JWT_PUBLIC_KEY}

depends_on: [postgres, redis, qdrant]

volumes: [../../apps/api:/app]

worker:

build: { context: ../.. , dockerfile: infra/docker/Dockerfile.worker }

command: celery -A apps.worker.celery_app worker -l info -c 4

environment:

DATABASE_URL: postgresql+asyncpg://opslens:opslens_dev@postgres/opslens

QDRANT_URL: http://qdrant:6333

REDIS_URL: redis://redis:6379/0

OPENAI_API_KEY: ${OPENAI_API_KEY}

depends_on: [postgres, redis, qdrant]

beat:

build: { context: ../.. , dockerfile: infra/docker/Dockerfile.worker }

command: celery -A apps.worker.celery_app beat -l info

depends_on: [redis]

web:

build: { context: ../../apps/web }

ports: ["3000:3000"]

environment:

NEXT_PUBLIC_API_URL: http://localhost:8080

depends_on: [api]

volumes:

postgres_data:

qdrant_data:

# 11. Deployment Architecture

Production deployment targets AWS using ECS Fargate for containerised workloads, RDS PostgreSQL for managed database, ElastiCache Redis for queuing and caching, and a self-hosted Qdrant cluster on EC2 for the vector store.

| Component | AWS Service | Sizing (MVP) | Notes |
| --- | --- | --- | --- |
| FastAPI API | ECS Fargate | 2 tasks, 1 vCPU / 2 GB | Auto-scales on CPU > 70% |
| Celery Workers | ECS Fargate | 3 tasks, 2 vCPU / 4 GB | Queue depth-based autoscaling |
| Celery Beat | ECS Fargate | 1 task, 0.5 vCPU / 1 GB | Single instance (no HA needed) |
| PostgreSQL | RDS PostgreSQL 16 | db.t4g.medium, Multi-AZ | Automated backups, 7-day retention |
| Redis | ElastiCache (Redis 7) | cache.t4g.small | Single node for MVP |
| Qdrant | EC2 m6i.xlarge | 2 nodes (HA pair) | NVMe SSD, daily snapshots to S3 |
| Next.js Frontend | ECS + CloudFront | 2 tasks behind CloudFront | Edge caching for static assets |
| Load Balancer | Application LB | Shared across services | SSL termination, health checks |
| Object Storage | S3 | Standard class | Qdrant snapshots, file uploads |
| Secrets | AWS Secrets Manager | — | API keys, DB passwords |
| Logs | CloudWatch Logs | — | 7-day retention for MVP |
| DNS | Route 53 | — | api.opslens.ai, app.opslens.ai |

## 11.1  CI/CD Pipeline

GitHub Actions: CI runs on every PR (lint, type-check, unit tests, integration tests against a test DB)

On merge to main: Docker images are built, pushed to ECR, and ECS services are updated with a rolling deployment

Database migrations run as a one-off ECS task before the new API version starts

Qdrant schema changes (collection creation) are idempotent and run as part of the worker startup

# 12. Security & Scalability

## 12.1  Security

| Concern | Mitigation |
| --- | --- |
| Authentication | JWT (RS256) issued by Clerk/Auth0; verified on every request in middleware |
| Multi-tenancy isolation | tenant_id on every DB query; Qdrant per-tenant collection; RLS policies on PostgreSQL |
| Credential storage | OAuth tokens encrypted with AES-256-GCM before storage; keys in AWS Secrets Manager |
| Data in transit | TLS 1.3 enforced on all external endpoints; internal services on VPC private subnets |
| Data at rest | RDS + S3 encryption with AWS KMS; EBS encryption on Qdrant nodes |
| API rate limiting | Redis-backed sliding window rate limiter: 100 req/min per user, 10 req/min for /query |
| Input validation | Pydantic models validate all request bodies; max query length 2000 chars |
| Audit logging | All chat queries, insight accesses, and admin actions logged to audit_logs table |
| OWASP | SQL injection prevented by SQLAlchemy parameterised queries; CORS restricted to known origins |

## 12.2  Scalability Considerations

| Bottleneck | Strategy |
| --- | --- |
| Embedding throughput | Batch 100 chunks per OpenAI API call; parallelize across multiple worker processes |
| RAG latency | Cache embedding of common queries in Redis (TTL 1 hour); rerank only on enterprise tier |
| Qdrant query speed | Per-tenant collections avoid cross-tenant payload filtering; on-disk indexing for large collections |
| Insight generation | Celery Beat distributes insight jobs across tenants with staggered start times |
| Database connections | PgBouncer connection pooler in front of RDS; async SQLAlchemy with pool_size=20 |
| Frontend performance | Next.js SSR + CloudFront caching; React Query for client-side data caching |
| Multi-region | Phase 2: Route 53 latency routing; read replicas in EU and APAC regions |

## 12.3  Observability Stack

Structured JSON logging with correlation IDs propagated across API → Worker

LangSmith for full LLM chain tracing, RAG evaluation, and latency profiling

CloudWatch metrics + alarms for ECS task health, RDS connections, and queue depth

Sentry for error tracking in both the FastAPI backend and Next.js frontend

Grafana dashboard (optional, Phase 2) fed from CloudWatch and Prometheus

OpsLens AI — Technical Architecture v1.0  |  Confidential